Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ONLINE COMPLAINT REGISTRATION |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Hamsini Sri Akkineni |
| Sprint-1 | User Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Madapati Lakshmi |
| Sprint-1 | Login | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Manda Poojitha |
| Sprint-1 | Dashboard | USN-4 | As a user, I can view my dashboard after login. | 2 | Medium | Nagababu |
| Sprint-2 | Complaint Registration | USN-5 | As a user, I can submit a complaint with necessary details. | 1 | High | Pedda Ranga Rao Goli |
| Sprint-2 | File Upload | USN-6 | As a user, I can upload supporting documents with my complaint. | 3 | Medium | Hamsini Sri Akkineni |
| Sprint-2 | Complaint History | USN-7 | As a user, I can view all my submitted complaints.. | 2 | Medium | Madapati Lakshmi |
| Sprint-3 | Notifications | USN-8 | As a user, I receive notifications whenever my complaint status changes. | 3 | Medium | Manda Poojitha |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 15 Days | 01 May 2026 | 15 May 2026 | 10 | 15 May 2026 |
| Sprint-2 | 12 | 15 Days | 16 May 2026 | 30 May 2026 | 12 | 30 May 2026 |
| Sprint-3 | 12 | 15 Days | 01 Jun 2026 | 15 Jun 2026 | 12 | 15 Jun 2026 |
| Sprint-4 | 11 | 15 Days | 16 Jun 2026 | 30 Jun 2026 | 11 | 30 Jun 2026 |
| Sprint-5 | 10 | 15 Days | 01 Jul 2026 | 15 Jul 2026 | 10 | 15 Jul 2026 |
| Sprint-6 | 10 | 16 Days | 16 Jul 2026 | 31 Jul 2026 | 10 | 31 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity

Total Story Points Completed = 45

Total Sprint Days = 24

Average Velocity per Sprint:

45 ÷ 4 = 11.25 story points per sprint

Average Velocity per Day:

45 ÷ 24 = 1.88 story points/day

Burndown Chart Data

You can use the following values to draw the burndown chart in Excel.

| Day | Remaining Story Points |
| --- | --- |
| 0 | 45 |
| 4 | 38 |
| 8 | 30 |
| 12 | 22 |
| 16 | 15 |
| 20 | 8 |
| 24 | 0 |

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts